# FYP 1 Mid Student Evidence Worksheet

Preparation for the supervisory presentation demo and report evaluations

Complete as a group and submit with the FYP 1 mid report at least 48 hours before the evaluation meeting

Purpose. This worksheet helps the group prepare verifiable evidence for the two handbook instruments used at the FYP-1 mid stage: Form 2 for the presentation and live demo, and Form 3 for the mid report. It supports the official forms; it does not replace the prescribed mid report or the supervisor's official assessment.

What the handbook now requires. The presentation/demo and the report are each assessed on a separate 100-mark rubric. Do not treat this worksheet as a request for extra features. Use it to show that the approved scope, current implementation, design, tests, repository history and report agree with one another.

Use of GenAI and other tools. You may use GenAI to support literature search, coding, design, report drafting, testing and related work. For every materially assisted artefact, disclose the applicable assistance level, identify what entered the project, distinguish the student's own contribution, explain how the output was verified or corrected, and retain evidence. Every member must be able to explain and modify the work attributed to them.

# Submission package

| ☒ Completed editable worksheet | ☒ FYP 1 mid report in the prescribed format |
| --- | --- |
| ☒ Proposal panel comments and action register | ☐ Supervisor has repository access (not recorded in the repository) |
| ☒ Stable evaluation commit or release tag | ☒ Runnable live prototype or build |
| ☒ Design artefacts connected to implementation | ☒ Tests or validation outputs for the completed module |
| ☒ Task log and member ownership evidence | ☒ GenAI register, prompt journal and external dependency disclosures |

# Project identification

| Project ID | F26-215-Sonder |
| --- | --- |
| Project title | Sonder: Sequential Hypothesis Discrimination for Misconception Diagnosis in Grade-8 STEM (Stream B). |
| Panel number | 3 |
| Supervisor | Dr. Ali Zeeshan Ijaz |
| Evaluation date | 14-Oct-2026 |
| Repository | https://github.com/sonder-fyp/SONDER |
| Evaluation version | Commit 2c266d47472e130eea2fb68ae1c19972d0994cee on dev (2026-10-12, after PRs #36 to #38); the code is frozen at this commit and the live demo runs it. |
| Runnable artifact | Engine library: python -m pip install -e . then python -m unittest discover -s tests (Python 3.11+, numpy 2.x). Command-line session: python -m sonder_pack.run_session --unit U1 --answers D,B,B,A --table. Live demo: commit 2c266d4 run locally on the demo laptop as two loopback processes, the engine service (python -m sonder_api --host 127.0.0.1 --port 8000 --trace, needs the api extras) and the UI (npm run dev in Sonder-UI-master), opened at http://127.0.0.1:3000; setup in sonder_api/README.md. Only the student Maths diagnostic is live; the other UI screens are still scripted fixtures. |

## Group members

| Member | Registration number | Repository identity | Current technical ownership |
| --- | --- | --- | --- |
| Muhammad Harris Azhar | 23i-2535 | Harris-05 (commits appear as Muhammad Harris Azhar and Muhammad Harris) | Maths_v2 reviewed question pack; expected-information-gain question selection (sonder_engine/selection.py); schema and data-flow design artefacts; engine specification v2 |
| Syed Ashher Majid | 23i-0007 | SyedAshherMajid | Bayesian priors, answer likelihoods and posterior update; Maths validator and independent item review; spec v2 P1/link-grade/twin checks and engine tests. |
| Ahmed Laiq | 23i-0657 | AhmedLaiq34 | Repository, CI and contribution rules; engine specification draft and v2 amendments; database schema revisions 1 to 3 with automated schema checks (docs/db/); architecture diagram; engine pack loader, stopping and refusal rules, run loop and evidence trail (sonder_pack/, sonder_engine/pack.py, stopping.py, session.py, trace.py); engine service and live student UI connection (sonder_api/, Sonder-UI-master) |

# 1 Official evaluation map

Use these tables as a preparation map. Students do not award marks. The supervisor scores the official criteria after reviewing the report and observing the live evaluation.

## Form 2 Presentation and Demo Evaluation

| Official criterion | CLO | Max | Evidence the student submission must make easy to verify |
| --- | --- | --- | --- |
| Previous proposal actions addressed | FYP1-CLO6 | 10 | Panel action register shows each required change, status and evidence link. |
| Iteration plan and work breakdown progress | FYP1-CLO2 | 10 | Planned milestone completed, or delay is justified with a recovery plan. |
| Live prototype with core module demo | FYP1-CLO4 | 25 | Meaningful module works live; not only screenshots or video. Edge/failure case shown if possible. |
| Requirements and acceptance criteria quality | FYP1-CLO2 | 10 | User interactions, FRs/NFRs and acceptance checks are technically correct and aligned with scope. |
| Design artefacts and design evolution | FYP1-CLO3 | 15 | Architecture plus data/process/behavior artefacts connect to implementation; changes since proposal are justified. |
| Repository, milestone and member evidence | FYP1-CLO6 | 10 | Tagged code, commit timeline, task log and member ownership are visible. Commit count alone is not enough. |
| Testing and early validation | FYP1-CLO4 | 10 | Tests/validation checks exist for the current module; one failure/edge case is discussed. |
| Team dynamics and tool ownership | FYP1-CLO5 | 10 | Team coordination and tool-assisted outputs are defended. |
| Total |  | 100 | Prepare traceable evidence for every criterion. |

## Form 3 Report Evaluation

| Official criterion | CLO | Max | Evidence the student submission must make easy to verify |
| --- | --- | --- | --- |
| Report format and required artefacts present | FYP1-CLO2 | 5 | Prescribed format followed; required sections and artefacts included. |
| Problem formulation, R&D and existing solution analysis | FYP1-CLO1 | 15 | Report shows what was studied, what gap remains and what complex challenge is addressed. |
| Project vision, scope, modules and success criteria | FYP1-CLO2 | 10 | Scope, modules, success criteria and feasibility are clear and consistent with approval. |
| Requirements and acceptance criteria | FYP1-CLO2 | 15 | User interactions, FRs/NFRs and acceptance checks are precise and testable. |
| Architecture and component/interface design | FYP1-CLO3 | 15 | Architecture, components, dependencies and interfaces are clear and justified. |
| Data/process/behavior design | FYP1-CLO3 | 10 | Appropriate ERD/schema/data flow/activity/sequence/state diagram included and explained. |
| Implementation documentation of completed module | FYP1-CLO4 | 15 | Completed module described with setup, main files/classes/functions and technical decisions. |
| Testing/validation plan and tool/risk disclosure | FYP1-CLO5 | 15 | Test plan, early results, external dependency disclosure, risk/security/privacy and limitations documented. |
| Total |  | 100 | Prepare traceable evidence for every criterion. |

# 2 Proposal action register

Include every required modification from the proposal decision. Do not list only the changes that are already complete.

| Panel comment or required change | Decision and rationale | Owner | Status | Evidence link | Next action and date |
| --- | --- | --- | --- | --- | --- |
| Coordination is weak between students; everyone needs to put in effort, not just one member. | Accepted. Work is split by named owner with lead and reviewer pairs and every member has merged work through pull requests. Honest status: contribution on dev is uneven. Commits on dev including merges at 2c266d4 (2026-10-12): Ahmed 52, Ashher 31, Harris 11. Each pull request is reviewed by the reviewer the work division names for its task (Harris reviews Ahmed's, Ahmed reviews Ashher's, Ashher reviews Harris's). Each member's work is listed in the per-member evidence table (section 7). | All members; Ahmed for repository process | In progress | ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md; CONTRIBUTING.md; merged PRs by branch owner: Ahmed 21, Ashher 8, Harris 5 (plus #3, dev to main) | Agree the review rule and a weekly contribution check; owner Ahmed; date 2026-10-18 |
| There is currently a weak technical challenge; more features with technical challenges should be included and the scope expanded. | Adapted. The core challenge is kept and made explicit and deeper: a Bayesian posterior over up to 8 competing misconceptions per diagnostic unit, expected-information-gain selection with deterministic tie rules, explicit refusal outcomes (no separator, budget exhausted, unmodelled), link-grade weighting and frozen, versioned content packs with an audit trail. The other technically hard features already in the proposal (verification loop with delayed re-check, self-improving question bank, retrieval-based teacher consultant) are scheduled in later iterations. Final scope to be agreed with the supervisor (row 4). | Harris (selection), Ashher (Bayes model), Ahmed (run loop and stopping rules) | In progress | docs/ENGINE_SPEC_DRAFT.md (sections 3, 5, 6); sonder_engine/ (PRs #7 to #9, #20, #22 to #24, #29, #31 to #33); 186 passing Python tests | Done by Ahmed: stopping and refusal rules R1 to R5 (PR #31) and the run loop with evidence trail (PR #32), 2026-10-11; synthetic-student checks (PR #33); live student flow (PR #35, 2026-10-12). Remaining: agree the final scope with the supervisor (row 4). |
| The system needs further development by incorporating additional features to enhance its usefulness for both students and teachers. | Accepted in part. The proposal already commits to teacher approval and escalation, student interventions, the verification loop, class announcements and messaging, parent summaries and an AI consultant (proposal deck, iteration plan). Mid-1 delivers the Maths-only diagnostic slice first. Which additional features move earlier, and which Mid-1 deliverables are reduced to make room, is decided with the supervisor. | All members | Open | docs/ROADMAP.md (iteration plan); proposal deck, Iteration Plan and Work Division | Bring a prioritised feature list to the supervisor meeting; owner Harris; date 2026-10-14 |
| Discuss scope with your supervisor. | Accepted. A scope meeting with Dr. Ali Zeeshan Ijaz was conducted in which discussion was done to improve technical challenge | All members | Open | - | Hold the meeting and record the agreed scope in docs/ROADMAP.md; date 9-Sep-2026 |

## Proposal response summary

| Actions completed | Row 2, engine part: the stopping and refusal rules, run loop and evidence trail are implemented and tested (PRs #29, #31 to #33) and connected to the student UI (PR #35). Rows 1 and 2 stay in progress until the review rule and the final scope are agreed; rows 3 and 4 are open. The panel also noted, with no action required: 'Overall, the presentation was good, the work is good, and the project idea is clearly presented.' |
| --- | --- |
| Actions still open | Row 3 waits for the prioritised feature list (owner Harris, 2026-10-14). Row 4: the scope meeting with the supervisor was held (9-Sep-2026) and the agreed scope still has to be written into docs/ROADMAP.md. Row 1 needs the review rule and a weekly contribution check; row 2 needs the final scope recorded. Committed completion date: 2026-10-25 |
| Scope consequence | The Mid-1 build slice is Maths-only inside the proposal's three-subject scope. The scope agreed at the supervisor meeting is to be recorded in docs/ROADMAP.md; until then the approved scope is treated as unchanged. |
| Supervisor-approved exceptions | None recorded. Any exception the supervisor approves is recorded here with its date. |

# 3 Iteration plan and work breakdown progress

| Planned milestone or work package | Owner | Planned date | Current state | Evidence | Variance and recovery action |
| --- | --- | --- | --- | --- | --- |
| I1-01 Repository and ownership | All; Ahmed (repo and CI) | No calendar date was set; delivered 2026-10-10 (PRs #1 to #3) | Partial | Repository, branch and PR flow, five CI jobs (UI, dataset, engine, database schema, engine API), CONTRIBUTING.md; merged PRs #1 to #38 (github.com/sonder-fyp/SONDER/pulls) | No task board is used: work is tracked by the task IDs in ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md and by pull requests. Contribution balance is uneven (section 2, row 1). |
| I1-02 Requirements and design baseline | All; Ahmed (architecture), Harris (data and process), Ashher (engine interface) | No calendar date was set; architecture delivered 2026-10-11 (PR #21) | Partial | Engine spec v2 with amendments (PR #28); schema revision 3 (41 tables); ERDs and data flow (PRs #11, #26); architecture diagram docs/design/architecture-iteration1.svg, .png, .pdf (PR #21; status updated to 2026-10-12 in PR #36) | Requirement IDs and traceability are drafted (section 5). State diagrams of the session outcomes and of the content lifecycle are included in the mid report (Chapter 5). |
| I1-03 Maths dataset | Harris (content), Ashher (validation) | 2026-10-10 | Partial | data/Maths_v2: 117 Harris-approved items, 28 misconceptions, review rounds (PR #5); validator and independent review (PR #6) | Open pack decisions M1 to M5 (validation/MATHS_V2_REVIEW.md); batch B09 left as a draft; no bank-wide independent human spot-check record (Ashher reviewed T1). Recovery: Harris (batch B09 and decisions M1 to M5) and Ashher (bank-wide link sign-off), 2026-10-25. |
| I1-04 Real Maths diagnostic calculation | Ashher (posterior), Harris (selection), Ahmed (run loop, stopping) | No calendar date was set; delivered 2026-10-11 (PRs #29, #31 to #33) | Done | sonder_engine/bayes.py, model.py, selection.py (PRs #7 to #9, #20, #22 to #24); pack.py, stopping.py, session.py, trace.py (PRs #29, #31 to #33); 89 run-loop tests, 186 Python tests in total | None for Mid-1. Open: spec decisions D-1 (inseparable pairs) and D-6 (the threshold theta); every parameter is assumed (sonder_engine/KNOWN_FAULTS.md, 14 entries). |
| I1-05 PoC-connected live diagnostic flow | Ahmed; all | No calendar date was set; delivered 2026-10-12 (PR #35) | Done (local checkpoint) | Student > Start a diagnostic > Mathematics lists the seven real units; answers go through Next.js routes to the engine service (sonder_api) and the real engine (PR #35; sonder_api/README.md) | Runs are held in memory by one process (lost on restart) and not saved to the database; there is no student login; the evidence trail is shown in the engine terminal and with python -m sonder_api.inspect_session, not in a teacher screen. Recovery: save runs and traces to the session tables and add a teacher result view; owner Ahmed; dates 2026-10-18 (save runs and traces) and 2026-10-25 (teacher result view). |
| I1-07 Early validation | All; Ashher (engine tests) | No calendar date was set; run-loop tests 2026-10-11, end-to-end checks 2026-10-12 | Done for the engine and the student flow | 186 passing Python tests (dataset, calculation, selection, run loop, engine API); 123 UI tests; database schema checks 15 of 15 in CI on PostgreSQL 16 (PR #34); end-to-end HTTP check scripts/check_engine_ui.py (PR #35) | No real-student data; the browser walkthrough is checked by hand; the teacher result view and class screens have no tests because they are not built. Recovery: add tests for each new screen as it is built. |

| Iteration objective | Per docs/ROADMAP.md I1-04 and I1-05: an answer from the current Harris-approved Maths bank changes the posterior by the implemented rule, the next item is chosen by computed information gain, tie, no-separator and budget states are handled, and a reviewer can see the result and evidence trail in a PoC-connected flow. |
| --- | --- |
| Objective status | Met for the student flow, with limits. The posterior update, EIG selection, stopping and refusal rules and evidence trail are implemented and tested, and a student can take a real Maths diagnostic in the UI (PR #35). Ashher's independent T1 link review remains open; this is not his final content sign-off. A reviewer sees the result and evidence trail in the engine terminal or with python -m sonder_api.inspect_session, not yet in a teacher screen; runs are held in memory and not saved to the database. |
| Critical blocker | Resolved: the run loop, stopping rules and service interface (Ahmed, T06.05 and T06.06; PRs #29 to #35). Remaining gap: the production import into PostgreSQL (T05.07); the import probe already loads all 117 items in CI. |
| Recovery plan | Steps (2) to (4) are done: run loop and stopping rules (PRs #31, #32), command-line session (python -m sonder_pack.run_session, PR #32) and the live student screen (PR #35). Step (1): the import probe loads data/Maths_v2 into PostgreSQL in CI (PR #34); saving live runs to the database, owner Ahmed, date 2026-10-18. |
| Next iteration outcome | To be confirmed against the scope recorded in docs/ROADMAP.md. Per the proposal's Iteration 2: teacher approval and escalation handling, student intervention delivery, verification loop, question-bank pipeline. |

# 4 Live prototype and core module

| Core module | Sequential hypothesis discrimination engine for Grade-8 Maths misconceptions: Bayesian posterior update plus expected-information-gain item selection over a Q-matrix, with explicit refusal states. |
| --- | --- |
| Why it is meaningful | It is the central contribution of the proposal: choosing the next question to resolve ambiguity between competing misconceptions under a question budget, without presenting a false-confidence diagnosis. The student screens and messaging depend on it. |
| Input | A student's chosen option (A to D) for the presented item; the current Harris-approved content bank (items, options, Q-matrix links) from data/Maths_v2; Ashher's independent T1 link sign-off remains open; assumed parameters (slip 0.10, guess 0.30, prior NONE 0.25, prior UNMODELLED 0.05). Invalid options and impossible evidence are rejected. |
| Processing | sonder_engine: likelihood_matrix (spec section 3.1), update_posterior (Bayes), expected_information_gain and select_next (bits, ties broken by pack order, generated reason), check_stop (stopping and refusal rules R1 to R5, spec section 3.5), and the session functions start, next_question and answer with an evidence trail (trace_of). Units U1 to U7 are built from the bank by the pack loader (sonder_pack/maths_v2.py). |
| Output | Posterior over the unit's misconceptions plus NONE and UNMODELLED; the next item with its EIG, the full ranking and a generated reason; at the end a diagnosis, none detected, or a refusal (no separator, exhausted, unmodelled) with the full evidence trail. The student sees only the questions and a neutral completion message; the result is for the teacher. |
| Dependencies | numpy 2.x; the Maths_v2 reviewed pack (generated with an LLM, reviewed by Harris); for the live flow FastAPI 0.120.0 and uvicorn 0.38.0 (optional api extras) and the Next.js UI; the PostgreSQL 16 schema (checked against the engine's units in CI, not yet used by live runs); the Eedi misconception catalogue (licence record still to be confirmed). |
| Known limitations | All parameters are assumed; there is no real-student data. Live runs are held in memory by one process, lost on restart, and not saved to the database; there is no student login. All seven units load, but three U6 items are skipped and MATH-1416 is not a U6 hypothesis (decision D-2), three items belong to no unit (D-4), and MATH-1514 and MATH-1773 cannot be separated (D-1 open). The 14 known faults are listed in sonder_engine/KNOWN_FAULTS.md. |

## Implementation boundary

| Component | Implemented and integrated | Mocked or substituted | Evidence | Plan to remove substitute |
| --- | --- | --- | --- | --- |
| Client or interface | Proposal-defence UI proof of concept in Sonder-UI-master with four roles; the student Maths diagnostic (topic list, questions, completion, resume, error handling) is live and calls the real engine (PR #35) | Teacher, parent and admin screens, classes, messaging, reports, and Physics and Chemistry diagnostics are still scripted fixtures | Sonder-UI-master/app/student/diagnostic/; Sonder-UI-master/lib/diagnostic/; Sonder-UI-master/README.md | Teacher result view and class flow; date 2026-10-25 |
| Backend or service | Engine service sonder_api (FastAPI, one process, runs held in memory, token-protected) behind same-origin Next.js routes; PostgreSQL schema revision 3 with schema checks in CI (PR #34) | Runs are held in memory instead of the database; no real login (each run is owned through a signed cookie) | sonder_api/; Sonder-UI-master/app/api/diagnostic/; docs/db/iteration1/ | Save runs and traces to the session tables (Ahmed); date 2026-10-18 |
| Core algorithm or model | Bayesian update, EIG selection, stopping and refusal rules, run loop and evidence trail; 89 run-loop tests plus 65 calculation and selection tests | Nothing in the calculation is mocked; test students are synthetic (43 deterministic students) | sonder_engine/; tests/ | Done: T06.05 and T06.06 (PRs #31, #32, 2026-10-11) |
| Data or external dependency | Maths_v2 pack (117 items, 28 misconceptions), its validator, and the pack loader that builds units U1 to U7 from it (PR #29); the import probe loads all 117 items into PostgreSQL in CI (PR #34) | No production import into the hosted database; parameters assumed; no real-student responses; Physics and Chemistry are outside the Mid-1 slice | data/Maths_v2/; validation/; sonder_pack/; docs/db/iteration1/tests/ | Importer to Neon (T05.07, Ahmed), 2026-10-18; calibration only after a pilot |

## Live demonstration plan

| Step | Action | Expected result | Evidence visible | Presenter |
| --- | --- | --- | --- | --- |
| 1 | Run the dataset validator: python -m validation.math_dataset | Current Harris-approved 117-item bank (Ashher's independent link sign-off pending): 0 structural errors, 3 item-specific P1 conflicts at guess=0.30 (T6-011B, T6-014B, T6-016B), and 6 topic-label warnings. The three items are skipped in U6 under D-2; the CSV is unchanged. | Terminal output; validation/README.md | Ashher |
| 2 | Show one item and its Q-matrix links (bank/items.csv, item T1-005) | Four options with one correct (D); option B is linked to MATH-1248 | data/Maths_v2/bank/items.csv | Harris |
| 3 | Compute the prior for unit U1 and update on answer D to T1-005 | Posterior (0.0391, 0.0391, 0.3520, 0.0391, 0.5028, 0.0279) | Python session or tests/test_selection.py (D1 replay) | Ashher |
| 4 | Select the next question by expected information gain | T1-005 first at 0.7887 bits; ranking of all 20 U1 items; generated reason sentence | select_next output; tests/test_selection.py | Harris |
| 5 | In the browser: Student > Start a diagnostic > Mathematics > U1, answer D, B, B, A (a student holding MATH-1379) | Session ends after four answers, diagnosed MATH-1379 at 0.9423 (rule R1); the student sees only 'Your check is finished. A teacher will review it.' | Engine terminal prints the evidence trail (--trace); python -m sonder_api.inspect_session <id>; tests/test_engine_session.py | Ahmed |
| 6 | Same flow on unit U4, answers D, A (always the option linked to MATH-1514) | Session ends after two answers, escalated with no separator naming MATH-1514 and MATH-1773 (0.4813 each, rule R4); the student sees the same neutral message | Engine terminal trace; tests/test_engine_stopping.py and tests/test_engine_session.py (D2) | Ahmed |
| 7 | Stop the engine service in the middle of a session and answer; then restart it | The student sees 'We could not reach your check' with Retry and no invented result; after the restart the in-memory run is gone ('This check is unavailable') and a fresh check works | Browser screen; Sonder-UI-master/lib/diagnostic/useDiagnosticSession.test.tsx | Ahmed |

## Normal edge and failure cases

| Case | Input or condition | Expected behavior | Latest result | Evidence |
| --- | --- | --- | --- | --- |
| Normal | Unit U1, student holding MATH-1379 answers D, B, B, A | Posterior on MATH-1379 is 0.9423 after four answers and the session ends diagnosed (rule R1) | Pass (test_d1_t1_rounding_choices_eigs_and_posteriors; D1 session tests) | tests/test_selection.py; tests/test_engine_session.py |
| Edge | Unit U4, student always choosing the option linked to both MATH-1514 and MATH-1773 | Posterior ties (about 0.4813 each); the session ends escalated with no separator naming both (rule R4) | Pass (D2 tests); also shown live in the student UI | tests/test_engine_stopping.py; tests/test_engine_session.py; docs/ENGINE_SPEC_DRAFT.md section 3.5 |
| Failure | An option index outside the item, or evidence with zero probability | Safe error: ValueError invalid_option or FloatingPointError zero_evidence; no state changes | Pass | tests/test_bayes.py (invalid option and zero-evidence tests) |
| Failure (service) | The engine service stops during a session | The UI says it could not reach the check and offers Retry; no result is shown; Retry resends the identical answer only if it was not recorded, so no answer is counted twice | Pass (UI tests) | Sonder-UI-master/lib/diagnostic/useDiagnosticSession.test.tsx; sonder_api/README.md |

# 5 Requirements scope and acceptance evidence

| Problem and primary users | Diagnostic tools commit to one misconception label from ambiguous evidence, so students receive remediation for misconceptions they do not hold and teachers plan from uncalibrated labels. Primary users: Grade-8 students and teachers; secondary: parents and administrators (proposal deck). |
| --- | --- |
| Current scope | Mid-1 slice (Iteration 1): Maths only. A Harris-approved Maths_v2 bank, with Ashher's independent link sign-off pending; the engine (Bayesian update, EIG selection, stopping and refusal rules, evidence trail); a versioned database schema with automated checks; dataset validation; and a live student diagnostic in the UI connected to the engine. The proposal's wider scope (three subjects, teacher approval, verification loop, messaging) is unchanged pending the supervisor discussion. |
| Explicit exclusions | Automatic curriculum generation; diagnosing every Grade-8 misconception; efficacy claims from a small pilot; real-time self-learning from live minors' data; clinical or psychological diagnosis (proposal worksheet). For Mid-1 also: Physics and Chemistry content and every Iteration 2 to 4 feature. |
| Success criteria | Proposal targets: confident-misdiagnosis rate of at most 5% together with coverage of at least 70% on held-out data; posterior update plus selection under 300 ms; Cohen's kappa of at least 0.7 between engine and independent teacher. Mid-1: worked examples reproduce, tests pass and the engine rejects invalid input. |

| ID | User interaction or requirement | Type | Acceptance criterion | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| R1 | The engine selects the next item by maximising expected information gain over the live posterior (proposal FR-01). | FR | select_next returns the highest-EIG item, ties by pack order; EIG matches the spec worked examples to 4 decimals. | Met (library) | tests/test_selection.py: 40 tests including exact-arithmetic and brute-force checks |
| R2 | Insufficient evidence is a first-class state, escalated with an evidence trail (FR-02). | FR | A run can end as escalated no-separator, exhausted or unmodelled, with an escalation record and tied set. | Met (engine) | sonder_engine/stopping.py and trace.py: no-separator, exhausted and unmodelled outcomes with leader, tied set and reason; tests/test_engine_stopping.py (22 tests) and tests/test_engine_trace.py; 75 negative schema tests. Not yet saved to the database or shown to a teacher |
| R3 | One engine serves every subject with no subject-specific branching (FR-03). | FR | No subject conditionals in sonder_engine; the Maths pack runs; Physics and Chemistry packs load unchanged. | Partial | No subject branching in sonder_engine/*.py; only the Maths pack exists |
| R4 | Every diagnosis passes teacher approve, correct or reject before reaching a student or parent (FR-04). | FR | No diagnosis is visible to a student or parent before teacher approval. | Deferred (approval flow) | Planned for Iteration 2. The student view never carries a diagnosis, posterior or correct answer: sonder_api/student_view.py, tests/test_engine_api.py and Sonder-UI-master/lib/diagnostic/routes.test.ts |
| R5 | Class announcements, direct messaging and parent-teacher communication (FR-05). | FR | Teacher can send and a recipient can read a message. | Deferred | Planned for a later iteration (proposal deck); fixtures only |
| R6 | Content packs are versioned, reviewed and frozen: only approved items enter a frozen pack with a hash. | FR | A frozen pack rejects edits; an item is approved only by a reviewer who is not its author. | Partial | docs/db/iteration1/tests/run_schema_tests.py in the CI db job: 75 rejected writes and 15 of 15 checks on PostgreSQL 16 (run 38175264950, 2026-10-12); the production importer is not built |
| R7 | A posterior update plus question selection completes in under 300 ms (proposal NFR). | NFR | Median and 95th percentile for one step under 300 ms. | Met for the library | Measured 2026-10-12 on a developer laptop over 800 full steps per unit (next_question plus answer, including the stopping decision and trace record): unit U1 median 11.7 ms, 95th percentile 22.8 ms, maximum 54.3 ms; units U4 and U7 median about 10 ms; excludes the database and network |
| R8 | The calculation is deterministic and rejects invalid input. | NFR | Same pack, parameters and answers give identical posteriors, selections and reasons; invalid options and zero evidence raise errors. | Met (library) | tests/test_selection.py (scripted sessions repeat identically); tests/test_bayes.py (invalid option and zero evidence); tests/test_engine_session.py and tests/test_engine_students.py (43 students replay to an identical state, exact float equality); tests/test_engine_no_ai.py (no AI or I/O in the calculation) |
| R9 | A student takes a Maths diagnostic in the UI that is computed by the real engine, can resume after a refresh, and never sees the result (T07.02). | FR | Answers in the browser produce the engine's next item; refresh resumes the same question; replies carry no diagnosis, posterior, rule or correct answer; a lost reply is retried without counting the answer twice. | Met (local checkpoint) | PR #35; tests/test_engine_api.py (16 tests); 123 UI tests; scripts/check_engine_ui.py (D1, D2) |

## Requirement traceability

| Requirement | Design element | Implementation | Test or validation | Demo step | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | docs/ENGINE_SPEC_DRAFT.md section 3.4 | sonder_engine/selection.py: select_next, expected_information_gain | tests/test_selection.py (40 tests); spec D1 and D2 replays | Steps 3 to 5 | Harris |
| R2 | Spec section 3.5; schema tables escalation and escalation_candidate | sonder_engine/stopping.py (check_stop), session.py, trace.py (escalation record) | tests/test_engine_stopping.py (22 tests), test_engine_session.py, test_engine_trace.py; behaviour_test.sql (schema level) | Step 6 (live) | Ahmed (T06.05, T06.06) |
| R3 | Spec sections 2.1 and 3; ERD content pack | sonder_engine (no subject conditionals) | None yet beyond the Maths pack | None | Ashher |
| R4 | docs/ENGINEERING.md (teacher review); item_review tables | Approval not implemented; the student view hides every result (sonder_api/student_view.py) | tests/test_engine_api.py; Sonder-UI-master/lib/diagnostic/routes.test.ts | Steps 5 and 6 (neutral completion) | Harris; Ahmed (student view) |
| R6 | Schema plan section 4; docs/design/DATA_FLOW.md section 1 | docs/db/iteration1/sonder_iteration1.sql (freeze and review rules) | behaviour_test.sql and import_probe.py, both run by run_schema_tests.py in the CI db job | None | Ahmed |
| R7 | Proposal NFR (latency) | sonder_engine (select_next with update_posterior) | Timing measured 2026-10-12 (see R7 evidence); no committed benchmark yet | Step 4 | Harris |
| R8 | Spec section 2.3 (invariants) | sonder_engine/bayes.py, selection.py | tests/test_selection.py, tests/test_bayes.py, tests/test_engine_session.py, tests/test_engine_students.py, tests/test_engine_no_ai.py | Steps 3 to 6 | Harris, Ashher, Ahmed |
| R9 | sonder_api/README.md (request boundary); architecture diagram | sonder_api/; Sonder-UI-master/app/api/diagnostic/, lib/diagnostic/, app/student/diagnostic/ | tests/test_engine_api.py; UI tests; scripts/check_engine_ui.py | Steps 5 to 7 | Ahmed |

# 6 Design artefacts and design evolution

| Artefact | Purpose | Version or date | Implementation connection | Change since proposal | Rationale |
| --- | --- | --- | --- | --- | --- |
| Architecture | Components and one-directional interfaces: content pack to engine to product surface; the AI consultant is read-only | Proposal architecture (docs/ENGINEERING.md); Iteration 1 diagram docs/design/architecture-iteration1.svg, .png, .pdf (PR #21, 2026-10-11; status updated to 2026-10-12 in PR #36) | Browser to Next.js routes to the engine service (sonder_api) to sonder_engine, as drawn; docs/db/ (schema); validation/; Sonder-UI-master (student diagnostic live, other screens scripted) | Engine kept as a separate pure Python package behind its own local service; sessions scoped per diagnostic unit instead of per topic | Measured on Maths_v2: crossing items need units; a pure engine is testable and deterministic |
| Data/schema/ERD | 41-table Iteration 1 schema: content pack, units, engine model, runs, audit | Schema revision 3, docs/db/iteration1/sonder_iteration1.sql (2026-10-11); ERDs in docs/design/ (PRs #11, #26) | Schema script, DBML, PDF, behaviour tests, import probe; checks run in CI on PostgreSQL 16 (PR #34) | Grew from the planning model in docs/ENGINEERING.md section 4 to 41 tables; added diagnostic_unit, question_candidate, engine_params | Spec v2 findings: cross-topic items, rule P1, stored candidate ranking. Open question: table count is heavy for Mid-1 |
| Process/data flow | Two flows: reviewed question to frozen pack to engine inputs, and answer to posterior to diagnosis or refusal | docs/design/DATA_FLOW.md (PR #11, corrected in PR #27) | The run loop follows the second flow (sonder_engine/session.py); the importer (T05.07) is not built, and the import probe follows the first flow in CI | Units, response-model freeze, rule P1 and candidate ranking added since the first draft | Keeps the design aligned with the implemented schema and the engine specification |
| Behavior/state/sequence | Item review, pack and response-model freeze and session status rules | Schema plan section 4 (state-machine table), enforced by database triggers; state diagrams of the session outcomes and of the content lifecycle are drawn in the mid report (Chapter 5) | state_guard and related triggers in the schema; the engine's six session outcomes (sonder_engine/stopping.py) use the same status values as diagnostic_session.status | - | The database and engine state rules are implemented and drawn as state diagrams in the mid report (Chapter 5). |
| Project-specific artefact | Pack format and Q-matrix: items, options and graded misconception links | Maths_v2 (bank/items.csv) and the pack format in docs/ENGINE_SPEC_DRAFT.md section 4 | data/Maths_v2; validation/math_dataset.py | Links up to 3 options per misconception, link grades S and T, twin groups for paired items | Made explicit after measuring separability and inseparable misconception pairs on the real bank |

## Architecture and interface decisions

| Decision | Alternatives considered | Chosen option | Trade-off | Evidence |
| --- | --- | --- | --- | --- |
| Diagnosis method | Fixed quiz, rule-based, one-shot LLM classification, retrieve and rerank | Bayesian posterior with expected-information-gain selection | Deterministic, auditable and needs no training; needs assumed slip and guess parameters that are not yet calibrated | Proposal deck slide on why Bayesian; docs/ENGINE_SPEC_DRAFT.md section 3 |
| Scope of one session | Per topic; whole subject; per diagnostic unit | Diagnostic unit: a declared hypothesis list plus an item list | Crossing items stay usable; units are defined by hand and limited to 8 hypotheses | Spec sections 1.3 and 2.1; validator findings M2 |
| Engine structure | Logic in SQL or in the web app; separate pure library | Pure Python library (sonder_engine) with no I/O | Easy to test and reproduce; needs an integration layer for storage and UI | sonder_engine/README.md; 186 Python tests |
| Where integrity rules live | Application code only; database constraints and triggers | Database enforces freeze, review, append-only and trace rules | Strong guarantees; a heavy schema (41 tables, 110 triggers) that is hard to change | Schema plan section 4; behaviour tests. Slimming is an open team decision |
| Handling ambiguity | Always return the top hypothesis; threshold only; explicit refusal outcomes | Explicit refusal outcomes (no separator, exhausted, unmodelled) with a separability rule | Lower coverage in exchange for no false-confidence diagnosis | Spec section 3.5 and worked example D2 |
| Connecting the UI to the engine | Browser calls the engine service directly; engine code inside the Next.js server; store every run in PostgreSQL first | Same-origin Next.js routes call a local FastAPI service that runs the unchanged Python engine; runs held in memory for Mid-1 | One engine implementation and no secrets in the browser; runs are lost when the service restarts and there is no database record yet | sonder_api/README.md; PR #35 |
| What the student sees | Show the diagnosis and probabilities; show correct answers | Questions and progress only, then a neutral 'A teacher will review it' message | Keeps every result behind teacher review (FR-04); the student gets no feedback yet | sonder_api/student_view.py; tests/test_engine_api.py |

# 7 Repository milestone member and team evidence

Commit count alone is not enough. Show what each member designed, implemented, tested, reviewed or integrated and how the work relates to the iteration plan.

| Work item | Owner | Task or issue | Commit PR or tag | Files or artefact | Review/test evidence | State |
| --- | --- | --- | --- | --- | --- | --- |
| Repository, CI and contribution rules | Ahmed | T02.01, T02.04, T02.07 (work division; GitHub issues are not used) | Commit 0769b53 (first CI workflow, PR template and CONTRIBUTING.md, made before the pull-request flow existed); PRs #1, #2, #15, #29, #30, #34, #35, #37 | .github/workflows/ci.yml, engine-api.yml; .github/pull_request_template.md; docker-compose.yml; CONTRIBUTING.md | Reviewer: Harris. Ahmed wrote the CI workflow and its UI job, pinned the runner, and added the run-loop test step, the db job (throwaway Docker PostgreSQL) and the engine API workflow; Ashher added the dataset and engine jobs (PRs #6, #7). Latest dev run: https://github.com/sonder-fyp/SONDER/actions/runs/38177574282 (success, 53bd194) | Done |
| Maths_v2 reviewed question pack | Harris | Add Reviewed Dataset | PR #5 | data/Maths_v2/ (bank, batches, reviews) | Reviewer: Ashher. Review rounds in batches/reviews/; validator 0 structural errors | Done, with open findings |
| Dataset validator and independent review | Ashher | T05.05, T05.06 | PRs #6 and #25; T1 review commit 924d065 | validation/; tests/test_math_dataset.py | 16 validator tests pass; 0 structural errors, 3 P1 conflicts, 6 warnings. T1 review checked all 20 marked answers and flagged 11 weak unchanged-number links. Harris content decisions remain open. | Validator done; final demo-content sign-off pending Harris/Ahmed |
| Bayesian prior, likelihood and posterior | Ashher | T06.02, T06.03, T06.08 | PRs #7-#9 and #22-#24 | sonder_engine/bayes.py, model.py, selection.py; tests/test_bayes*.py; tests/test_selection.py | 19 core Bayes and 6 real-T1 candidate tests pass. Spec v2 alignment adds k<=8, per-item P1, graded links and twin eligibility. Assumed parameters are not calibrated on real students. | Done |
| EIG question selection | Harris | The entropy-based selection system | PR #20 | sonder_engine/selection.py; tests/test_selection.py | Reviewer: Ashher. 40 tests; spec D1 and D2 replays; mutation checks | Done (library) |
| Engine specification v2 | Harris (draft by Ahmed) | Improved The engine spec as per the new data | PRs #4, #14, #18; amendments PR #28 (Ahmed) | docs/ENGINE_SPEC_DRAFT.md | Reviewers: Harris (Ahmed's PRs #4, #18, #28); Ashher (Harris's PR #14). Worked examples D1 and D2 reproduced by tests | Done as a draft; decisions open |
| Database schema revisions 1 to 3, tests and tools | Ahmed | T04.03 (schema with Harris) and groundwork for T05.07 | PRs #16, #17, #19, #34 | docs/db/ | Reviewer: Harris. run_schema_tests.py: 15 of 15 checks in CI, including 75 rejected writes and all 117 items loading (PR #34) | Done |
| Design artefacts: ERDs, data flow, architecture diagram | Harris (ERDs, data flow); Ahmed (architecture) | Modified ERDS to reflect the new schema revision | PR #11 (first ERD); PR #26 (revision 3 ERDs); PRs #21 and #36 (architecture) | docs/design/ | Reviewers: Ashher (ERDs and data flow, PRs #11, #26); Harris (architecture, PRs #21, #36) | ERDs and architecture delivered; Ashher completed the technical data-flow review and corrections (PR #39) |
| Engine run loop: pack loader, stopping and refusal rules, session and evidence trail | Ahmed | T06.01, T06.05, T06.06, T06.09 | PRs #29, #31, #32 | sonder_pack/; sonder_engine/pack.py, stopping.py, session.py, trace.py | Reviewer: Harris. 79 tests (pack 40, stopping 22, session 12, trace 5); D1, D2 and 43 synthetic students; injected faults caught | Done |
| Synthetic-student harness, AI boundary checks, known faults | Ahmed | T06.07, T08.04 | PR #33 | tests/test_engine_students.py, test_engine_no_ai.py; sonder_engine/KNOWN_FAULTS.md | Reviewer: Harris. 10 tests; each of the 14 known faults cites a test or warning that exists | Done |
| Engine service and live student UI | Ahmed | T07.01, T07.02 | PR #35 | sonder_api/; Sonder-UI-master/app/api/, lib/diagnostic/, app/student/ | Reviewer: Harris. 16 API tests, 123 UI tests, HTTP check script; CI api job green | Done (local checkpoint) |
| Spec amendments and documentation fixes | Ahmed | Spec decisions D-2 to D-5 | PRs #27, #28, #30 | docs/ENGINE_SPEC_DRAFT.md; docs/design/DATA_FLOW.md; CONTRIBUTING.md | Reviewer: Harris. Each statement checked against the code and the SQL | Done |

| Evaluation tag or commit | Commit 2c266d47472e130eea2fb68ae1c19972d0994cee on dev, 2026-10-12 (code freeze; used for the live demo). |
| --- | --- |
| Task tracking method | No task board or GitHub issues are used. Work items follow task IDs T00 to T14 in ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md, and the pull requests are the record of completed work; pull requests that use the template name their task IDs. |
| Review practice | Feature branch named <name>/<feature>, pull request into dev with CI green. Since PR #15, merges into dev need no GitHub approval; dev to main needs CI green and one approval. Each pull request is reviewed by the reviewer the work division (ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md) names for its task: Harris reviews Ahmed's pull requests, Ahmed reviews Ashher's, and Ashher reviews Harris's. Section 7 lists the reviewer for each work item. |
| Large or late commits | The repository was created on 2026-10-09 from the existing proof of concept and proposal documents. Of the 35 pull requests merged into dev, 26 were merged on 2026-10-11 and four (#35 to #38) on 2026-10-12. Ahmed's engine work was delivered as a planned sequence of small pull requests, each building on the last (pack loader #29, stopping #31, session and trace #32, harness #33, schema checks #34, UI connection #35); each description lists its tests and fault-injection checks. |
| Integration responsibility | Ahmed syncs main and dev (PRs #3 and #18), owns CI and the schema, and integrated the engine with the UI (PR #35); each member integrates their own branch by pull request. No merge conflict is recorded in the pull requests: PR #18 merged cleanly, and the stacked engine branches were merged in order. A conflict is resolved by the branch owner on the feature branch before merge, with CI green. |
| Team coordination evidence | Work division with lead and reviewer pairs (ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md), PR history and CONTRIBUTING.md. No meeting log is kept; decisions are recorded in pull request threads and in the spec decision list D-1 to D-6 (PR #28). |

# 8 Testing and early validation

| Test or validation ID | Requirement/module | Method and data | Expected result | Actual result | Evidence | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| V1 | Bayesian prior, likelihood and posterior (R1, R8) | python -m unittest tests.test_bayes (hand-computed values, invalid input, zero evidence) | All checks agree with independent hand calculations | 19 tests pass on the current checkout | tests/test_bayes.py | Ashher |
| V2 | Calculations on the real T1 items (R8) | python -m unittest tests.test_bayes_math_candidate; exact Fraction arithmetic over 20 items, 80 answer paths | Float results within 1e-15 of exact values | 6 tests pass; T1 is candidate content, not a human-approved demo pack | tests/test_bayes_math_candidate.py | Ashher |
| V3 | EIG, entropy and select_next (R1) | python -m unittest tests.test_selection: entropy, EIG, selection, ties, reason text (29 of the 40 tests) | Hand values match; ties go to the earliest item; reason follows the spec template | Pass | tests/test_selection.py | Harris |
| V4 | Spec worked examples D1 and D2 (R1, R8) | Replay on the real Maths_v2 bank: unit U1 four answers, unit U4 two answers | Item choices, EIGs and posteriors match the spec tables to 4 decimals | Pass | tests/test_selection.py (SpecWorkedExampleTests) | Harris |
| V5 | EIG against independent code (R1) | Exact-fraction EIG for 81 items at 5 posteriors each (405 values); 300 random posteriors against a brute-force ranking; scripted sessions | Agreement within 1e-11; identical rankings; deterministic sessions | Pass; 7 deliberate code mutations were all caught | tests/test_selection.py (IndependentRealBankChecks) | Harris |
| V6 | Dataset structure and contract (R6) | python -m unittest tests.test_math_dataset; python -m validation.math_dataset on the current 117-item bank | No structural errors in the 117-item bank | 16 tests pass; 0 structural errors, 3 P1 conflicts at guess=0.30, 6 topic-label warnings | validation/README.md; validation/MATHS_V2_REVIEW.md; validation/T1_ROUNDING_ITEM_REVIEW.md; PR #25 | Ashher |
| V7 | Schema rules (R2, R6) | docs/db/iteration1/tests/behaviour_test.sql on a throwaway PostgreSQL 16 database (Docker, docker-compose.yml), run by run_schema_tests.py | 75 invalid writes rejected, with the passing checks printed | Pass: 75 invalid writes rejected, 9 passes, no FAIL or ERROR; re-run automatically in the CI db job (run 38175264950, 2026-10-12) | docs/db/iteration1/tests/README.md; run_schema_tests.py | Ahmed |
| V8 | Real data fits the schema (R6) | docs/db/iteration1/tests/import_probe.py loads data/Maths_v2 and rolls back | Items load or are rejected with the database's reason | Pass: 117 items and 468 options load, none rejected; the pack and the response models at guess 0.30 and 0.24 freeze; the database's units equal the engine's units (same CI run) | docs/db/iteration1/tests/README.md; run_schema_tests.py | Ahmed |
| V9 | Stopping and refusal rules R1 to R5 (R2) | python -m unittest tests.test_engine_stopping: each rule at its boundary, D1 and D2, 43 deterministic students, parameter sensitivity | D1 diagnosed MATH-1379 at 0.9423; D2 refused naming 1514 and 1773; students: 26 diagnosed, 7 none detected, 8 no separator, 2 exhausted, 0 wrong | 22 tests pass; 4 injected faults all caught | tests/test_engine_stopping.py; PR #31 | Ahmed |
| V10 | Run loop and evidence trail (R2, R8) | tests.test_engine_session and tests.test_engine_trace: replay, every error code, each trace checked against the schema's rules | Identical replay with exact float equality; errors leave the state unchanged; every trace meets the schema rules | 17 tests pass; 4 injected faults all caught | tests/test_engine_session.py, test_engine_trace.py; PR #32 | Ahmed |
| V11 | Synthetic students and AI boundary (R8, T06.07) | tests.test_engine_students and tests.test_engine_no_ai: whole sessions through the run loop; scan of the engine's imports and calls | Known faults KF-02, KF-03, KF-07 and KF-12 reproduce; the engine imports only NumPy and pure standard-library modules | 10 tests pass | tests/test_engine_students.py, test_engine_no_ai.py; PR #33 | Ahmed |
| V12 | Engine service and student UI (R9) | tests.test_engine_api (16); npm test in Sonder-UI-master (123); scripts/check_engine_ui.py against both running servers | Replies carry no result; retries return the original reply; run ownership and origin are enforced; D1 and D2 match the engine | All pass; CI api and UI jobs green | PR #35; sonder_api/README.md | Ahmed |

## Required failure or edge case discussion

| Case selected | Inseparable misconceptions: MATH-1514 and MATH-1773 are linked to the same option on every unit U4 item (a similar pair exists for MATH-1651 and MATH-1074, and a weak pair for MATH-414 and MATH-734). |
| --- | --- |
| Why it matters | The engine cannot honestly choose between them, and a forced choice is exactly the false-confidence diagnosis the project exists to prevent. It also limits the unit U4 demo. |
| Observed behavior | A simulated student who always takes the MATH-1514-linked option reaches about 0.4813 for each of 1514 and 1773 after two answers; no remaining U4 item separates them, so the session ends escalated with no separator naming both (rule R4). Reproducible with the D2 tests in tests/test_selection.py and tests/test_engine_session.py, and live in the student UI (U4, answers D, A). |
| Interpretation | It shows that the update, the selection and refusal rule R4 behave as specified and that the tie is real in the data. It does not show that real students behave this way. |
| Corrective action | Decide whether to merge or redefine the pairs (spec decision D-1): owner Harris, date 2026-10-18 (Harris's committed work, section 11). Refusal rule R4: done by Ahmed on 2026-10-11 (PR #31). |

## Validation quality

| Area | Current evidence | Limitation | Next validation action |
| --- | --- | --- | --- |
| Functional correctness | 186 passing Python tests and 123 UI tests; exact-fraction and brute-force cross-checks; spec worked examples reproduced through whole sessions; injected faults caught (7 in selection, 4 in stopping, 4 in the run loop and trace) | Synthetic students only; the browser walkthrough is checked by hand | Add an automated browser test for the student flow |
| Performance/resource use | Measured 2026-10-12 on a developer laptop over 800 full steps per unit (next_question plus answer, with the stopping decision and trace): unit U1 median 11.7 ms, 95th percentile 22.8 ms (target under 300 ms) | One machine, small units, no database or network | Measure end to end once the service and database are connected |
| Model/algorithm quality | Spec v2 section 6 synthetic students, now committed as tests (PRs #31, #33): with U6 recomputed after D-2, of 43 deterministic students 26 diagnosed correctly, 7 correctly found to hold no misconception, 8 refused (inseparable pairs), 2 exhausted, 0 misdiagnosed | Synthetic students only; every parameter is assumed | Evaluate on held-out Eedi data (misdiagnosis at most 5% with coverage at least 70%) |
| User/field validation | One teacher interview (proposal worksheet); not applicable beyond that | n = 1; no student data; no usability test | More teachers and students after ethics approval |
| Security/privacy/safety | No student data collected; no secrets committed (CONTRIBUTING.md). The local engine service needs a shared token, each run is owned through a signed HttpOnly cookie, browser requests are origin-checked and both services listen on loopback only. The schema has role checks and stores password hashes only (unused so far) | No real login or deployed service; the run cookie is not marked secure (local HTTP); no automated secret scan has been run | Secret scan in CI; RBAC audit planned for Iteration 4; ethics approval before any pilot with minors |

# 9 Mid report preparation record

| Official report criterion | What the report contains | Section/page | Primary artefact or evidence | Owner | Ready |
| --- | --- | --- | --- | --- | --- |
| Report format and required artefacts present | The report follows the FAST-NUCES LaTeX template supplied for FYP-1 (main.tex, fast-nuces-bs class): 9 chapters and 6 appendices. | Whole report | main.tex and chapters/ (compiled preview Sonder_FYP1_Mid_Report_preview.pdf) | All members | Yes |
| Problem formulation, R&D and existing solution analysis | Adapt the proposal deck and FAST alignment worksheet: interview, product comparison, six prior FYPs, complex computing challenge | Chapters 1 and 2 | Proposal deck; Sonder-FAST-Alignment-Worksheet-Complete.pdf | Harris | Yes |
| Project vision, scope, modules and success criteria | Scope and modules from docs/PROJECT.md and docs/ROADMAP.md; success criteria from section 5 | Chapter 1 (sections 1.4 to 1.9) | docs/PROJECT.md; docs/ROADMAP.md | Harris | Yes |
| Requirements and acceptance criteria | Requirements R1 to R8 with traceability (section 5) | Chapter 4 and Appendix B | This worksheet section 5 | Harris, Ashher | Yes |
| Architecture and component/interface design | Components and interfaces from the architecture diagram and the engine specification | Chapter 5 (sections 5.1 to 5.5) | docs/design/architecture-iteration1.svg (PRs #21, #36); docs/ENGINE_SPEC_DRAFT.md; sonder_api/README.md | Ahmed | Yes |
| Data/process/behavior design | ERDs, data-flow diagrams, state diagrams of the session outcomes and the content lifecycle, and the rules the schema enforces. | Chapter 5 (sections 5.6 to 5.8) and Appendix E | docs/design/; docs/db/iteration1/ | Harris (ERDs, data flow, state diagrams); Ashher (repository state diagram) | Yes |
| Implementation documentation of completed module | Repository documentation (sonder_engine README, assumptions and hand checks, known faults, test evidence); the report documents the module in Chapter 6 | Chapter 6 | sonder_engine/README.md; sonder_engine/ASSUMPTIONS_AND_HAND_CHECKS.md; sonder_engine/KNOWN_FAULTS.md; sonder_api/README.md | Ashher, Harris, Ahmed | Yes |
| Testing/validation plan and tool/risk disclosure | Test results, validation plan, dependency and risk record | Chapters 7 and 8 | Sections 8 and 10 of this worksheet | All members | Yes |

## Problem formulation R and D and existing solutions

| Problem evidence | Teacher interview (one teacher): 'Different reasons can lead to the same wrong answer'; misconception records are rarely kept; time is limited. Limitation: n = 1, with 2 to 3 teachers and 10 to 12 students recommended. (FAST alignment worksheet, section 5.3) |
| --- | --- |
| Existing solutions reviewed | Eedi and Eedi Labs, Carnegie Learning MATHia, ALEKS, ASSISTments, DIAGNOSER, CD-CAT literature, EDGE (2025). Prior FAST FYPs: QTaleem (F22-040-D), IntelliLearn (F22-058-D), DANAAI (F23-095-D), QWiz (F22-002-D), CheckMate (F25-282-D), LearnX (F25-312-D). |
| Remaining gap | Existing tools map a wrong answer to one fixed misconception and add no adaptive disambiguation between competing misconceptions with an explicit refusal. |
| Complex computing challenge | Given a response consistent with several misconceptions, select the next item that maximises the expected reduction in posterior uncertainty under a fixed question budget, without presenting a false-confidence diagnosis (proposal deck). |
| Investigative work completed | Maths_v2 pack of 117 items reviewed; separability and inseparable pairs measured on the real bank; synthetic-student simulations (spec v2 section 6); validator findings M1 to M6; CD-CAT anchor (Tatsuoka 1983, Cheng 2009). |
| Claims not yet proven | Accuracy and calibration on real or held-out data; slip and guess values; teacher trust in a tool that shows uncertainty; transfer to Physics and Chemistry; all based on one teacher's interview so far. |

## Implementation documentation checklist

☒ Clean setup and execution instructions

☒ Dependencies and versions

☒ Main files classes functions or modules

☒ Configuration and data requirements

☒ Technical decisions and trade-offs

☒ Known limitations and failure behavior

☒ Link to evaluation commit or tag

☒ Steps allow another person to reproduce the completed module

# 10 GenAI use external dependencies and research ownership

Classify the effect of GenAI on each materially assisted artefact. Classification is by artefact, so different parts of the same project may have different levels.

| Level | Meaning | Student responsibility |
| --- | --- | --- |
| L1 Supportive | Grammar, formatting, brainstorming, minor debugging hints or documentation polish. | Student led the work and can explain the result. |
| L2 Assisted | Significant code, tests, diagrams or report sections were generated with GenAI. | Review, modify, integrate, test and fully explain the output. |
| L3 Core assist | GenAI produced a major module or central feature. | Demonstrate ownership through design reasoning, testing, correction and modification. |
| L4 Substituted | GenAI effectively completed work the student cannot independently explain or modify. | Do not present substituted work as independently completed work; disclose it accurately. |

## GenAI artefact register

| Artefact or module | Tool model and level | Assistance and output used | Student contribution | Verification corrections and evidence | Owner |
| --- | --- | --- | --- | --- | --- |
| Maths_v2 question bank (items, options, misconception links) | Claude (Anthropic); L2 | Generated items, options and links in batches B01 to B16; kept only the batches Harris approved | Reviewed each batch, locked the misconception list, decided what entered the bank, left B09 out | Review rounds in batches/reviews/; agent link audit (agent ratings, not human approval); validator and Ashher's review (M1 to M6); five forced links fixed 2026-10-10 | Harris |
| EIG question selection (sonder_engine/selection.py) and tests | Claude Code, Claude Sonnet 5.5 (claude-sonnet-5-5); L3 | Requested a module following the spec, written test-first; kept all of it | I specified the module from the spec and asked for it to be written test-first. I then asked whether it implemented everything the spec had decided; the check showed the first version had diverged from the earlier spec draft, so I had it rewritten. I reviewed the test evidence and can change the tie and rounding rules (section 11). | 40 tests; exact-arithmetic and brute-force cross-checks; spec D1 and D2 replays; 7 injected bugs caught. A first version did not follow the earlier spec draft's reason template and error rule; found and corrected | Harris |
| Design artefacts: Mermaid ERD and data-flow code, docs/design/DATA_FLOW.md | Claude Code, Claude Sonnet 5.5; L3 | Generated diagram code and the data-flow document; Harris exported and edited the diagrams | I asked for three focused ERDs and a single full ERD, exported and edited them in draw.io, and asked for them to be checked against the SQL. I asked for the data-flow document to be rewritten when the schema moved to revision 3. | Checked against the SQL and DBML; draw.io import defects found in three diagrams; the first data-flow order (hypotheses after freeze) was wrong and corrected | Harris |
| Engine specification v2 (docs/ENGINE_SPEC_DRAFT.md) | Claude Code, Sonnet 5.5; L3 | Claude Code generated the specification text from my plan; I reviewed it and re-prompted to fix any issues. | I planned the specification and its content; the LLM followed the plan and I reviewed the results and the code it suggested changes to. | Worked examples D1 and D2 are reproduced by tests/test_selection.py and tests/test_engine_session.py; open decisions are listed in the specification. | Harris |
| Bayesian prior, likelihood and posterior (PRs #7-#9) | OpenAI Codex; L3 core assist | Generated the calculation code, input checks, unit tests and explanatory notes from the team spec and Maths mapping. | I set the requirements for assumed priors and answer likelihoods, challenged the slip/guess interpretation, and checked worked examples and invalid-input behavior. I present this as AI-assisted code. | 19 core Bayes tests and 6 candidate-T1 tests pass; hand and exact-arithmetic checks reproduce T1-005 answer D. Parameters are assumed, not calibrated on real students. | Ashher |
| Maths validator and independent T1 review (PR #6; commit 924d065) | OpenAI Codex; L2 assisted | Generated validator code/tests and a draft option-level review from the committed Maths bank. | I asked for structural checks to be separated from content meaning, reviewed T1 answers and links, recorded disputed mappings, and left Harris's authored CSV unchanged. | 16 validator tests pass; current bank: 0 structural errors, 3 P1 conflicts, 6 warnings. All 20 T1 marked answers checked; 11 weak unchanged-number links flagged for Harris. | Ashher |
| Spec v2 contract and per-item P1 check (PR #22) | OpenAI Codex; L2 assisted | Revised model validation and tests for eight hypotheses, three-option links and item-dependent guess limits; aligned the affected PostgreSQL constraint/test. | I worked through the real-bank mismatch with the team and directed a safe refusal for invalid parameters rather than editing the Maths questions. | U7 with seven misconceptions loads. The three T6 items fail P1 at guess=0.30; local PostgreSQL 16 schema, behaviour and bank-import probes passed. No live database was changed. | Ashher |
| Graded links, twin eligibility and validator alignment (PRs #23-#25) | OpenAI Codex; L2 assisted | Generated link-grade likelihood blending, twin exclusion, matching tests and updated validator rules/docs. | I required weight 1 to preserve old calculations, twin exclusion to keep pack order, and validation that reports the real P1 conflicts. I kept unapproved link grades out of Harris's CSV. | Weight-1 and twin-order tests pass; current links default to sound because no approved grade column exists. The validator reports 0 structural errors, 3 P1 conflicts and 6 warnings. | Ashher |
| Engine specification draft and amendments (docs/ENGINE_SPEC_DRAFT.md; PRs #4, #28) | Claude Code (Claude Opus 5.5 and Claude Sonnet 5.5); L3 | Drafted the specification and later the amendments, with each statement checked against the bank and the engine code | I found that the draft did not fit the final dataset (three items link one misconception to three options), decided the dataset stays unchanged and the engine adapts, and took decisions D-2 to D-5 | Amendments rechecked against items.csv and the engine (checks listed in PR #28); a misreading of how units map to topics was caught by me and corrected | Ahmed |
| Database schema revisions 1 to 3, tests and tools (docs/db/; PRs #16, #17, #19, #34) | OpenAI Codex (initial design from my written brief) and Claude Code (Claude Opus 5.5 and Claude Sonnet 5.5); L3 | Initial schema design, SQL script, DBML, behaviour tests, import probe and the Docker test runner | I wrote the design brief, directed each revision to fit the final dataset and spec v2, decided what to commit, and asked for the automatic Docker checks in CI | 75 invalid writes refused; 15 of 15 schema checks pass in CI; all 117 items load; the database's units match the engine's | Ahmed |
| Architecture diagram (docs/design/architecture-iteration1.*; PRs #21, #36) | Claude Code (Claude Opus 5.5 and Claude Sonnet 5.5); L3 | Wrote the diagram specification and an SVG generator; rendered SVG, PNG and PDF | I chose a code-generated SVG over an image model, reviewed each render and had it regenerated when the build status changed | The generator's layout checks pass; every status label was checked against dev | Ahmed |
| Engine run loop: pack loader, stopping and refusal rules, session and evidence trail, test harness (PRs #29, #31 to #33) | Claude Code (Claude Opus 5.5 and Claude Sonnet 5.5); L3 | An agent implemented my plan test-first; code and tests kept after review | I had the plan written, answered its open decisions myself (drop MATH-1416 from U6, the weak-pair rule '4 or fewer', the dataset is never changed) and had the faults recorded in KNOWN_FAULTS.md instead of hidden | 89 run-loop tests; worked examples D1 and D2 reproduced; 43 synthetic students; deliberately injected faults all caught | Ahmed |
| Engine service and live student UI (sonder_api/, Sonder-UI-master; PR #35) | Codex (GPT Sol 6.1); L3 | An agent built the service and screens; a Claude Code session (Claude Opus 5.5) then reviewed it in depth and fixed the problems found | I commissioned an independent deep review instead of accepting the agent's own summary, had every problem fixed, ran the browser checks and decided how it was committed | Four defects found and fixed (finished runs blocked new ones, localhost was rejected, misleading error messages, Back restarted the check); 16 API and 123 UI tests; live checks through both servers | Ahmed |
| Class flow logical design (docs/design/class-flow-proposed-plan.pdf, v0.1, T07.05; PR #38) | Codex (GPT Sol 6.1); L2 | Drafted the teacher and student journeys, behaviour rules and open decisions as a four-page plan | The journey was worked out in discussion with me; I kept it a proposal and left the open product decisions (who starts checks, retakes, class structure) for the team | Checked against the schema's class tables and the work division; labelled as a proposal, not an implementation | Ahmed |

## Prompt journal for significant use

Record significant interactions that materially affected the project. Routine spelling, formatting or trivial lookups do not require exhaustive logging.

| Date | Task | Prompt or interaction reference | Output retained | Student review modification or rejection | Evidence |
| --- | --- | --- | --- | --- | --- |
| 2026-10-10 | Dataset manifest and pull-request descriptions | Claude Code session of 2026-10-10 on the dataset manifest and pull request descriptions (transcript kept locally by Harris) | Manifest wording and PR text | I supplied the missing facts myself (owner, how the questions were produced, Eedi as the source, frozen status); the Eedi licence is not yet recorded. | data/Maths_v2/MANIFEST.md |
| 2026-10-10 | Schema ERD and data-flow diagram code | Claude Code session of 2026-10-10: diagram code for the schema ERD and data flow (transcript kept locally by Harris) | Mermaid ERD and flow diagrams | I asked for new diagram code when the SQL tables changed, and exported the diagrams from the generated Mermaid code. | docs/design/ |
| 2026-10-11 | EIG selector written test-first from the spec | Claude Code session of 2026-10-11: the EIG selector written test-first (transcript kept locally by Harris) | selection.py and tests/test_selection.py | I asked for the module to be tested beyond unit tests and asked whether it covered everything the spec decided; the first version was corrected after the earlier spec draft section 5.2 was read. | github.com/sonder-fyp/SONDER/pull/20 |
| 2026-10-11 | Check of the ERD images | Claude Code session of 2026-10-11: the check of the exported ERD images (transcript kept locally by Harris) | Defects found in three of four diagrams | I asked for the exported images to be checked; three of the four had defects and were re-exported (docs/design/). | docs/design/ |
| 2026-10-11 | Rewrite of the data-flow document for schema revision 3 | Claude Code session of 2026-10-11: the rewrite of the data-flow document (transcript kept locally by Harris) | docs/design/DATA_FLOW.md | I asked for the rewrite when the schema changed; Ashher reviewed the implemented flow against the engine and schema and corrected the document (PR #39). | docs/design/DATA_FLOW.md |
| 2026-10-11 | Pre-fill of this worksheet from repository evidence | Claude Code session of 2026-10-11: the pre-fill of this worksheet (transcript kept locally by Harris) | This document | Harris reviewed and edited the cells for his own work; figures are refreshed from the evaluation commit before submission. | This worksheet |
| 2026-10-11 | Database schema revision for the final Maths dataset (Claude Code) | Revise the Sonder Iteration 1 database schema so it fits the final Maths_v2 dataset and the amended engine spec. This is a schema revision, not a redesign. Before anything else, switch to dev, pull the latest, and work on a feature branch; open a PR into dev when you finish and do not merge it. Do not connect to Neon; validate only against throwaway local PostgreSQL 16 and 17 containers and remove them afterwards. Read docs/db/iteration1/sonder_iteration1.sql first, since that is the authoritative file, then the schema plan, the DBML, docs/ENGINE_SPEC_DRAFT.md with its amendment plan, and data/Maths_v2 (items.csv, topics.csv, coverage.md). The changes I need: allow cross-topic misconception targets, raise the per-option link limit to match the real bank, add diagnostic units and the engine parameters the spec now uses, and keep every freeze, review and append-only rule intact. Regenerate the plan, DBML and tables PDF from the SQL, give a reason for each change in the plan, and extend the behaviour tests so every new rule has a write that must be refused. | Schema revisions 2 and 3, behaviour tests and the import probe | I directed revision 3 to follow Ashher's and Harris's engine changes and decided which files to commit | PRs #16, #17, #19 |
| 2026-10-11 | Engine run loop: pack loader, stopping and refusal rules, session and evidence trail (Claude Code) | Plan and then build my part of the Sonder diagnostic engine: the pack loader, the stopping and refusal rules, the session run loop and the evidence trail (T06.01, T06.05, T06.06 and T06.07 in ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md). Treat docs/ENGINE_SPEC_DRAFT.md (spec v2, Harris's version) as the authority and check every number you quote against the files. Rules: never modify anything under data/, because the dataset is read-only and any exclusion happens inside the loader as a warning; do not edit Ashher's or Harris's code (model.py, bayes.py, selection.py and their tests), call it instead and report any defect you find; no database, no API and no UI in this step. Write the plan first and stop so I can review it and answer its open questions. After I approve, work test-first: build units U1 to U7 from the bank, reproduce worked examples D1 and D2 exactly, run the synthetic students from spec section 6, and record every known limitation in a known-faults file. Ask me before any branch, commit, push or PR, and open one PR per step. | sonder_pack/; sonder_engine/pack.py, stopping.py, session.py, trace.py; tests and KNOWN_FAULTS.md | I answered the open decisions (drop MATH-1416 from U6, the weak-pair rule '4 or fewer'), rejected any change to the dataset and had the known faults recorded instead of hidden | PRs #29, #31, #32, #33 |
| 2026-10-12 | Engine service and live student UI (Codex, GPT Sol 6.1) | Connect the existing Sonder student UI to the real diagnostic engine, following local-plan-markdowns/ENGINE_UI_INTEGRATION_PLAN.md. The result: I open the app, click Student, Start a diagnostic, choose Mathematics, pick one of the seven real engine units, press Begin and answer real questions, and every answer reaches the same Python sonder_engine that the terminal tool uses. Add a small local FastAPI service that runs the unchanged engine with an in-memory store, and same-origin Next.js routes between the browser and that service. Keep the existing layout and components where they fit; leave Physics, Chemistry and the other demo screens as they are. The student must never see a diagnosis, refusal type, misconception, probability or correct answer; the completion screen only says the check is finished and awaiting teacher review, and I check the details through a developer trace. Refresh and retry must never record an answer twice. Do not change the engine, its tests or anything under data/. Add tests for both services, and write a review file summarising what you built and how to run it. | sonder_api/; Next.js routes, client and diagnostic screens; tests | I had the result reviewed independently instead of accepting the agent's summary; four defects were found and fixed before merging | PR #35 |
| 2026-10-11 | Maths_v2 validator and independent T1 review (OpenAI Codex) | Interaction summary, not a verbatim transcript: build read-only structural checks for the committed Maths bank; keep content judgements separate and review the T1 options. | validation/math_dataset.py; tests/test_math_dataset.py; validation/T1_ROUNDING_ITEM_REVIEW.md | I checked all 20 T1 marked answers, flagged 11 weak unchanged-number links, kept Harris's CSV unchanged and recorded open owner decisions. | PR #6; commit 924d065; 16 validator tests; current 0 structural errors, 3 P1 conflicts, 6 warnings |
| 2026-10-11 | Bayesian calculation slice (OpenAI Codex, L3 core assist) | Interaction summary, not a verbatim transcript: implement the team-spec prior, answer likelihoods and posterior update; test edge cases and use current Maths mappings for worked checks. | sonder_engine/model.py; sonder_engine/bayes.py; tests/test_bayes.py; tests/test_bayes_math_candidate.py; sonder_engine/ASSUMPTIONS_AND_HAND_CHECKS.md | I challenged the meaning of assumed slip and guess, checked T1-005 against hand and exact-fraction calculations, and required errors for invalid inputs and numerical underflow. These are model-based results, not student calibration. | PRs #7-#9; 19 core Bayes tests and 6 current Maths candidate tests |
| 2026-10-11 | Spec v2 P1, graded links, twin eligibility and validator alignment (OpenAI Codex) | Interaction summary, not a verbatim transcript: reconcile the engine with U7 and the three-link T6 items; implement per-item P1 checks, optional link grades and twin-group exclusion. | sonder_engine/model.py; sonder_engine/bayes.py; sonder_engine/selection.py; validation/math_dataset.py; associated tests | I required the three T6 items to fail P1 at guess=0.30, weight 1 to reproduce old calculations, twins to retain pack order and the validator to report the real conflicts. I did not assign unapproved grades or change Harris's CSV. | PRs #22-#25; local PostgreSQL 16 parity checks; current validator 0 structural errors, 3 P1 conflicts, 6 warnings |

## Research and citation verification

| Claim or research task | Original source | How GenAI assisted | Verification against source | Correction rejection or outcome | Owner |
| --- | --- | --- | --- | --- | --- |
| Cognitive diagnostic computerised adaptive testing (CD-CAT) as the method anchor | Tatsuoka (1983); Cheng (2009) Cheng DOI 10.1007/s11336-009-9123-2; Tatsuoka DOI 10.1111/j.1745-3984.1983.tb00212.x | Research through LLM to find nearest papers. | The paper was reviewed and its concept used; DOIs recorded. | Concept kept as the method anchor; DOIs added to the worksheet and the report. | Harris |
| Closest published work proposes the idea without an implementation (EDGE, 2025) | EDGE (2025) citation not held in the repository; the proposal cites it as context only (no implementation exists) | Used LLM to find papers. | Checked for the overlap with this project. | Cited as context only; no implementation exists to adapt. | Harris |
| Mathematics misconceptions sourced from the Eedi catalogue | Eedi, Kaggle 'Mining Misconceptions in Mathematics' and the NeurIPS 2020 Education Challenge | Used previous Data to give context to LLM to generate new data | Misconceptions were kept from this while questions were disgarded | If any issue arises we fix it and resend it to teacher | Harris |
| Physics and Chemistry misconception sources (outside the Mid-1 slice) | Halloun and Hestenes (1985); Minstrell; Driver (1994); Treagust (1988); Andersson (1990) Halloun and Hestenes, Am. J. Phys. 53(11), 1043-1055 (1985); Driver et al., Making Sense of Secondary Science (Routledge, 1994); Treagust, Int. J. Sci. Educ. 10(2), 159-169 (1988); Andersson, Stud. Sci. Educ. 18, 53-85 (1990); Minstrell facets | Sources taken from the proposal literature list; no GenAI assistance claimed. | Not yet checked against the originals (outside the Mid-1 slice). | Not used in Mid-1; to be checked before Physics and Chemistry content is built. | Harris |
| — | — | — | — | — | — |

## External tool and dependency record

| Tool service library dataset model or hardware | Purpose | Validation performed | Risk or limitation | Fallback | Owner |
| --- | --- | --- | --- | --- | --- |
| numpy 2.x (pyproject.toml); Python 3.11+ | Numerical arrays for the engine | 19 core Bayes tests and 6 current Maths candidate tests pass; worked cases checked against exact-fraction arithmetic | Version drift; floating-point rounding (guarded with tolerances) | Pin the version range (numpy 2.x) | Ashher |
| OpenAI Codex (development assistance; no runtime dependency) | Assisted Ashher with the Bayesian engine, Maths validator and regression tests; Ashher reviewed the code and results | 19 core Bayes tests, 6 current Maths candidate tests and 16 validator tests; worked probability cases checked with exact fractions | Generated code or explanations can be wrong; passing synthetic tests does not establish real-student accuracy | Review the repository code and spec directly; rerun tests and hand-check worked cases without Codex | Ashher |
| Python unittest and fractions.Fraction (standard library) | Regression tests and independent exact-arithmetic checks of priors, likelihoods and posterior updates | 19 core Bayes tests and 6 current Maths candidate tests pass; exact-fraction results compared with engine output | Tests cover specified and authored examples, not observed student behaviour; floating-point results need tolerances | Recalculate worked examples by hand and rerun the same tests with the documented Python version | Ashher |
| Maths_v2 validation script (validation/math_dataset.py; repository-local tool) | Check the Maths question bank before use by the engine; Ashher validates and reviews the bank, while Harris owns its content | 16 validator tests pass; latest run reports 0 structural errors, 3 P1 conflicts and 6 topic-label warnings | A structural check cannot prove every misconception link is educationally sound; the 3 P1 conflicts need resolution before those items can be used | Keep the flagged items out of the current demo pack; review disputed links with Harris and rerun validation | Ashher (validation; Harris owns dataset) |
| PostgreSQL 16+ (Neon) | Content, runs and audit storage | Schema checks on PostgreSQL 16 in a throwaway Docker container, run in CI on every pull request (PR #34): 15 of 15 pass | Availability and cost of the hosted service; schema size | A local PostgreSQL database; the engine library runs without one | Ahmed |
| Next.js and React UI proof of concept (Node per .nvmrc) | UI proof of concept; the student Maths diagnostic is live | CI build and 123 UI tests | The other screens are still scripted fixtures | Keep the fixture-based demo and label it | Ahmed |
| Eedi misconception catalogue (Kaggle) | Source of misconception names and IDs for Maths | 28 misconceptions curated from a larger catalogue and reviewed | Licence and redistribution terms not yet recorded; bias from a single source | None | Harris |
| Claude (LLM) for question generation | Drafted the Maths_v2 items, options and links | Human review of every batch; link audit; validator; independent review | Wrong or forced links (about 90 stretch links remain); generation errors | The frozen, reviewed pack; generation is not needed at run time | Harris |
| GitHub and GitHub Actions | Repository, pull requests and CI | CI runs five jobs (UI, dataset, engine, database schema, engine API) on each PR | Service availability; branch protection not confirmed | Run the same commands locally | Ahmed |
| FastAPI 0.120.0, uvicorn 0.38.0, httpx 0.28.1 (optional api extras in pyproject.toml) | Local engine service and its tests | 16 API tests; CI api job | Needed only for the live flow; one process holds runs in memory | The engine library and the command-line session run without them | Ahmed |
| Docker with the PostgreSQL 16 image (docker-compose.yml) | Throwaway database for the schema checks | CI db job on every pull request | Needs Docker locally; it is not the hosted Neon service | GitHub runs the same checks without local Docker | Ahmed |

| Sensitive data handling | None collected so far; no student data is in the repository. The proposal commits to pseudonymous IDs, data minimisation, written guardian consent, student assent and formal ethics approval before any pilot with minors (approval not yet obtained). |
| --- | --- |
| Security controls | The local engine service requires a shared token, owns each run through a signed HttpOnly cookie and checks the request origin; it listens on loopback only, and there is no real login or deployed service. The schema defines roles, hashed passwords and tokens, and append-only and frozen records. CONTRIBUTING.md forbids secrets in Git. RBAC audit and hardening are planned for Iteration 4. |
| Licensing and attribution | Repository licence: none yet (no LICENSE file; checked 2026-10-12). Eedi catalogue licence: not yet recorded; only misconception names and IDs are used. The proposal states that no copyrighted instrument text is redistributed. |
| External availability risk | LLM or API outage affects only content generation, not the deterministic engine. A database outage does not stop the engine library. The Eedi source is used only to seed misconception names. |
| Responsible GenAI use | Highest level so far: L3 (Maths_v2 generation; the selection module); Ahmed: L3 for the engine specification, database schema, architecture diagram, engine run loop and the engine and UI connection, and L2 for the class flow design. Verification: human review of every batch, the validator and independent review, exact-arithmetic and mutation tests; for Ahmed's work, plan review before any code was written, test-first development with deliberately injected faults, automated schema checks in CI, and an independent review of the Codex-built UI connection. Mistakes found and corrected: an earlier selector draft not matching the spec's reason template, a data-flow diagram with the wrong freeze order, defective diagram imports, and an incorrect claim that 16 batches were in the bank (15); in Ahmed's work, the AI's claim that the dataset had no diagnostic units (corrected: each topic maps to a unit), AI suggestions to edit the dataset (rejected; problems are handled in the loader and recorded as known faults), and four defects in the UI connection (finished runs blocked new ones, localhost was rejected, misleading error messages, Back restarted the check). Ashher: L3 for Codex-assisted Bayesian calculations and tests, L2 for validator/review drafts. He directed spec and data-contract corrections, checked worked and exact-arithmetic examples, and recorded unmeasured slip/guess assumptions and three P1 conflicts. See section 11 and PRs #6-#9, #22-#25. No real-student accuracy claim is made. |

# 11 Individual evidence Member 1

Complete this section individually. The supervisor may ask the member to locate, explain, test or modify any claimed contribution during the meeting.

| Name and registration number | Muhammad Harris Azhar, i23-2535 |
| --- | --- |
| Repository identity | Harris-05 |
| Primary technical ownership | Maths_v2 reviewed question pack; EIG question selection; schema and data-flow design artefacts; engine specification v2 |
| Most substantial contribution | The reviewed Maths_v2 pack (117 items, 468 options, 28 misconceptions) the engine diagnoses, and the EIG selector with its test evidence. This is most important as data is the main contribution of ours. |
| Problem personally resolved | Forced misconception links and faulty questions in the generated items: I rewrote or removed them (five forced links fixed in batches B13 and B08 on 2026-10-10) and flagged the remaining stretch links (about 90) for grading (task T-1). |
| Highest GenAI assistance level | L2: Maths_v2 content generation and L3 the selection module |
| AI-generated output reviewed | Every generated Maths batch (B01 to B16, except B09) was reviewed item by item before it entered the bank; the review rounds are in data/Maths_v2/batches/reviews/. |
| Error or limitation identified | the first selector draft did not follow the earlier spec's reason template; three of four ERD images had import defects; T7-003 option A carries three links; B09 was not in the bank (15 of 16 batches). |
| Substantive modification made | I reviewed each generated Maths batch, approved or revised it, locked the misconception list, left batch B09 out of the bank, and chose to fix only the five forced links (B13, B08). The evidence is data/Maths_v2/coverage.md and the batch review files. |
| Task demonstrable without GenAI | Evaluate and review dataset items by hand: check an item's correct option, each distractor and its misconception link against the misconception list. |
| Live modification readiness | I can change the tie-breaking rule or the EIG rounding in select_next (sonder_engine/selection.py) and explain the effect: tied items would be chosen in a different order, so the same student answers would lead to a different question sequence, and the spec worked-example replays in tests/test_selection.py would fail. I can also explain expected information gain as the expected drop in uncertainty about which misconception the student holds. |
| Next committed work | (1) Resolve spec decisions D-1 and D-2 (merge the inseparable misconception pairs; fix the three items that link one misconception to three options) with Ashher and Ahmed, 2026-10-18. (2) Review the deterministic synthetic-student tests committed in PR #33 against spec section 6, and add the noisy-student and random-clicker simulations that are still not in the repository, by 2026-10-20. (3) Publish the report's state diagrams and the re-exported ERDs in docs/design by pull request, by 2026-10-16. |

| Contribution | Repository or artefact | Commit PR issue or version | Test or result | Role |
| --- | --- | --- | --- | --- |
| Maths_v2 reviewed pack and review notes | data/Maths_v2/ | PR #5 (github.com/sonder-fyp/SONDER/pull/5) | Validator: 0 structural errors | Designed and reviewed |
| Engine specification v2 | docs/ENGINE_SPEC_DRAFT.md | PRs #14 and #18 | Worked examples reproduced by tests | Designed (L3: drafted by LLM, reviewed by me) |
| EIG question selection | sonder_engine/selection.py; tests/test_selection.py | PR #20 (github.com/sonder-fyp/SONDER/pull/20) | 40 tests pass | Implemented and tested (L3: drafted by LLM, reviewed by me) |
| First ERD and data-flow design | docs/design/ | PRs #11 and #26 | Revision 3 ERDs and data flow merged (PR #26); Ashher's technical data-flow review and corrections merged (PR #39) | Designed |
| Link audit and forced-link fixes | data/Maths_v2/coverage.md | PR #5 | Five forced links fixed 2026-10-10 | Reviewed |

## Member declaration

☒ I can explain the architecture and data flow relevant to my work.

☒ I can locate and explain my implementation and tests.

☒ I can explain a design decision and its alternatives.

☒ I have accurately disclosed material GenAI and external tool assistance.

☒ I checked citations and research claims against the original sources. (The cited papers were located with LLM help and their DOIs are recorded; a full read of every original is not claimed.)

☒ I reviewed, tested and corrected generated outputs before retaining them.

☒ I can modify the work attributed to me during technical questioning.

☒ I have not represented L4 substituted work as independently completed work.

☒ The evidence above accurately represents my contribution.

## Technical growth record

Record three technical questions you cannot yet answer confidently. These questions may be revisited at a later evaluation to assess growth.

| Technical question | Why it matters to my work | Learning and evidence plan | Target date |
| --- | --- | --- | --- |
| How should slip and guess be estimated from real answers, and how sensitive are the diagnoses to them? | every parameter (0.10, 0.30) is assumed, so every posterior depends on them. | Read an expectation-maximisation / maximum-likelihood treatment of cognitive diagnosis models, then rerun the synthetic students at different slip and guess values and report how the diagnoses change. | 25 10 2026 |
| Is one-step expected information gain the right way to choose questions under a budget of 8? | The selector is greedy; a question that looks best now may not be best over the whole session. | Compare greedy selection with two-step lookahead on units U1 and U4 using simulated students, and report the diagnosis rate and the number of questions used. | 31 10 2026 |
| How do I set the confidence and support thresholds so the system makes at most 5% confident misdiagnoses while still diagnosing at least 70% of students? | These are the proposal's targets, and tuning one tends to hurt the other. | Study calibration (Brier score, expected calibration error), then run the held-out evaluation on Eedi data. | 10 11 2026 |

| Member confirmation | Date |
| --- | --- |
| Muhammad Harris Azhar | 11/Oct/2026 |

# 11 Individual evidence Member 2

Complete this section individually. The supervisor may ask the member to locate, explain, test or modify any claimed contribution during the meeting.

| Name and registration number | Syed Ashher Majid, 23i-0007 |
| --- | --- |
| Repository identity | SyedAshherMajid |
| Primary technical ownership | Bayesian update; dataset validator and review; engine tests |
| Most substantial contribution | The Bayesian calculation slice (PRs #7-#9, #22-#24) turns an answer into a reproducible posterior over misconceptions, NONE and UNMODELLED and rejects invalid item/parameter combinations. Codex assisted substantially; I directed requirements and checked numerical evidence. The next-question and refusal rules depend on these probabilities. |
| Problem personally resolved | The draft engine limits did not fit the Maths bank: U7 has seven misconceptions and three T6 items link one misconception to three options. I worked through the mismatch, directed k<=8 and per-item P1 checks, and tested them. At guess=0.30 the three items fail P1; Ahmed's loader skips them in U6 without editing Harris's CSV. |
| Highest GenAI assistance level | L3 core assist. OpenAI Codex generated major parts of my Bayesian engine code and tests from my requirements and the team spec. I present it as AI-assisted work supported by review, worked calculations, exact-arithmetic tests and corrections, not as unaided handwritten code. |
| AI-generated output reviewed | I checked generated likelihood/posterior behavior against current Maths mappings and the T1-005 worked example. Answer D gives posterior about 0.5028 for NONE and 0.3520 for MATH-1988, reproduced by tests and the trace. Three-link items also fail P1 at guess=0.30. |
| Error or limitation identified | The bank has links, not measured answer frequencies. slip=0.10 and guess=0.30 are assumptions; a confidence such as 0.94 is model-based, not validated on real students. Three 3-link T6 items violate P1 at guess=0.30; the validator reports them and the U6 loader skips them under D-2. |
| Substantive modification made | I directed spec-v2 changes across PRs #22-#25: P1 validation, eight hypotheses, three links, graded weighting, twin exclusion and regression checks. The validator now reports actual P1 conflicts rather than superseded draft limits. No Maths CSV answers or links were silently changed. |
| Task demonstrable without GenAI | I can run python -m validation.math_dataset, identify the three P1 conflicts and explain why guess must be below 0.25 for a three-option predicted set. I can also use T1-005 to explain prior x likelihood -> normalized posterior. |
| Live modification readiness | For a live technical change, I will adjust guess or a link grade in a small engine test, predict its effect, rerun the test and explain the result. This is a bounded test change, not a promise to rewrite the engine on the spot. |
| Next committed work | Current Mid-1 status: my T1 review is recorded in commit 924d065, but Harris's option-level decisions, final demo-content sign-off and accepted-pack hash comparison are still pending. I do not claim these are complete. Proposed follow-up after Mid-1: resolve links with Harris, rerun validation and compare the accepted pack with Ahmed's loader; target date 2026-10-25 (proposed; to be agreed with Harris and Ahmed). |

| Contribution | Repository or artefact | Commit PR issue or version | Test or result | Role |
| --- | --- | --- | --- | --- |
| Bayesian prior, likelihood and posterior | sonder_engine/bayes.py, model.py; tests/test_bayes.py | PRs #7-#9 | 19 core tests pass; hand and exact-arithmetic checks | Specified and verified AI-assisted core (L3) |
| Maths validator and independent review | validation/; tests/test_math_dataset.py | PRs #6, #25 | 16 tests; 0 structural errors, 3 P1 conflicts, 6 warnings | Validator owner and independent reviewer |
| Spec v2 contract and P1 refusal | sonder_engine/model.py, bayes.py; database P1/schema checks | PR #22 | U7 loads; three-link items refused at guess=0.30 | Directed change and verified engine/SQL parity |
| Graded links and twin eligibility | sonder_engine/bayes.py, model.py, selection.py | PRs #23, #24 | Weight 1 preserves old likelihoods; twin partners excluded | Directed and verified AI-assisted implementation |
| T1 item-by-item content review | validation/T1_ROUNDING_ITEM_REVIEW.md | Commit 924d065 | 20 marked answers checked; 11 weak links flagged; owner decision open | Independent reviewer; did not edit Harris's bank |

## Member declaration

☒ I can explain the architecture and data flow relevant to my work.

☒ I can locate and explain my implementation and tests.

☒ I can explain a design decision and its alternatives.

☒ I have accurately disclosed material GenAI and external tool assistance.

☒ I checked citations and research claims against the original sources.

☒ I reviewed, tested and corrected generated outputs before retaining them.

☒ I can modify the work attributed to me during technical questioning

☒ I have not represented L4 substituted work as independently completed work.

☒ The evidence above accurately represents my contribution.

## Technical growth record

Record three technical questions you cannot yet answer confidently. These questions may be revisited at a later evaluation to assess growth.

| Technical question | Why it matters to my work | Learning and evidence plan | Target date |
| --- | --- | --- | --- |
| How can slip and guess be estimated for each unit or link from consented student responses without overfitting a small pilot? | The current values are assumptions. The arithmetic is implemented, but its probabilities are not calibrated or validated on real students. | Study cognitive-diagnosis parameter estimation, propose a consented pilot and compare estimated rates with the current assumed rates using held-out responses. | 25 Oct 2026 (proposed) |
| How should reviewed sound/stretch link grades become numerical weights, and how much would those weights change real diagnoses? | Weight 1 preserves the current model and stretch weight 0.5 is only a design assumption; Harris has not approved per-link grades in the bank. | Agree grades with the content owner, vary weights on a frozen pack, and compare posterior, next-item order and refusal outcomes. Label simulations as synthetic. | 31 Oct 2026 (proposed) |
| How should the system handle inseparable misconception pairs while preserving useful coverage and honest refusal? | Unit U4 shows a real indistinguishable pair. The current refusal is correct, but merging hypotheses or writing new separating items is a future content/model decision. | Compare the current D2 refusal with candidate merged-hypothesis and new-item designs; measure diagnosis coverage and ambiguous outcomes before proposing a team decision. | 5 Nov 2026 (proposed) |

| Member confirmation | Date |
| --- | --- |
| Syed Ashher Majid | 11 Oct 2026 |

# 11 Individual evidence Member 3

Complete this section individually. The supervisor may ask the member to locate, explain, test or modify any claimed contribution during the meeting.

| Name and registration number | Ahmed Laiq, 23i-0657 |
| --- | --- |
| Repository identity | AhmedLaiq34 |
| Primary technical ownership | Engine run loop: pack loader, stopping and refusal rules, session and evidence trail; engine service and student UI connection; database schema and its automated checks; engine specification draft and amendments; architecture diagram; repository, CI and contribution rules; class flow design |
| Most substantial contribution | The engine run loop (PRs #29, #31 to #33): the pack loader that builds units U1 to U7 from the Maths bank, the stopping and refusal rules R1 to R5, the session run loop and the evidence trail. It turns Ashher's posterior update and Harris's question selection into a complete diagnosis that knows when to stop, refuses honestly when two misconceptions cannot be told apart, and records why. That refusal is the project's core claim: no false-confidence diagnosis. |
| Problem personally resolved | The engine specification did not fit the final Maths dataset: three approved items link one misconception to three answer options, while the draft rule allowed at most two, and other rules assumed a different structure. I decided the dataset stays unchanged and the engine adapts, listed the conflicts for the team, and the result was the spec v2 alignment, schema revisions 2 and 3, and my unit table, where the problem items are skipped with a warning instead of edited (decision D-2). |
| Highest GenAI assistance level | L3: engine specification, database schema, architecture diagram, engine run loop and the engine and UI connection; L2: class flow design (GenAI register, section 10) |
| AI-generated output reviewed | The engine run-loop plan. I read the agent's plan before any code was written, answered its open decisions myself (drop MATH-1416 from U6, the weak-pair rule '4 or fewer'), and rejected every suggestion that would change the dataset. Code was written only after I approved the plan, and each step came as its own pull request with tests. |
| Error or limitation identified | The AI claimed the dataset had no diagnostic units, so the spec's units U1 to U7 could not be built. I pointed out that Harris's spec maps each topic to a unit, had the plan corrected, and the pack loader now builds all seven units, checked by tests. |
| Substantive modification made | Engine decisions D-2 to D-5: skip three U6 items whose links break the model, drop MATH-1416 from U6 because no remaining item can show it, use the spec's weak-pair rule ('4 or fewer'), and keep min_support at 2. Each is recorded in the spec (PR #28) and as data in the unit table, so it can be reversed without touching the dataset. |
| Task demonstrable without GenAI | Explain stopping rules R1 to R5 on the worked examples: D1 (unit U1, answers D, B, B, A) is diagnosed as MATH-1379 at 0.9423 after four answers; D2 (unit U4, answers D, A) is refused because MATH-1514 and MATH-1773 tie at 0.4813 and no remaining question separates them. |
| Live modification readiness | Change min_support from 2 to 3 (one line in Params). Effect: a student who always picks option A is no longer diagnosed in unit U4 (known fault KF-03), and I can show which test result changes and why. |
| Next committed work | Import the question pack into the hosted database and save each run and its evidence trail there, replacing the in-memory store; date 2026-10-18 |

| Contribution | Repository or artefact | Commit PR issue or version | Test or result | Role |
| --- | --- | --- | --- | --- |
| Engine run loop: pack loader, stopping and refusal rules, session and evidence trail | sonder_pack/; sonder_engine/pack.py, stopping.py, session.py, trace.py | PRs #29, #31, #32, #33 | 89 run-loop tests; worked examples D1 and D2 reproduced | Designed, implemented and tested (GenAI L3) |
| Engine service and live student UI | sonder_api/; Sonder-UI-master/app/api/, lib/diagnostic/, app/student/ | PR #35 | 16 API tests and 123 UI tests; four defects found in review and fixed | Integrated, reviewed and tested (GenAI L3) |
| Database schema revisions 1 to 3, tests and tools | docs/db/ | PRs #16, #17, #19, #34 | 75 refused invalid writes; 15 of 15 schema checks in CI | Designed, implemented and tested (GenAI L3) |
| Engine specification draft and amendments | docs/ENGINE_SPEC_DRAFT.md | PRs #4, #28 | Amendments checked against the bank and the engine code | Designed (GenAI L3) |
| Architecture diagram | docs/design/architecture-iteration1.svg, .png, .pdf | PRs #21, #36 | Generator layout checks pass; labels checked against dev | Designed (GenAI L3) |
| Repository, CI and contribution rules | .github/workflows/; CONTRIBUTING.md; docker-compose.yml | Commit 0769b53; PRs #1, #2, #15, #30, #34, #37 | CI green on every pull request | Designed and integrated |
| Class flow logical design | docs/design/class-flow-proposed-plan.pdf | PR #38 | Checked against the schema's class tables | Designed (GenAI L2) |

## Member declaration

☒ I can explain the architecture and data flow relevant to my work.

☒ I can locate and explain my implementation and tests.

☒ I can explain a design decision and its alternatives.

☒ I have accurately disclosed material GenAI and external tool assistance.

☒ I checked citations and research claims against the original sources.

☒ I reviewed, tested and corrected generated outputs before retaining them.

☒ I can modify the work attributed to me during technical questioning.

☒ I have not represented L4 substituted work as independently completed work.

☒ The evidence above accurately represents my contribution.

## Technical growth record

Record three technical questions you cannot yet answer confidently. These questions may be revisited at a later evaluation to assess growth.

| Technical question | Why it matters to my work | Learning and evidence plan | Target date |
| --- | --- | --- | --- |
| How should the engine service save a run and its evidence trail so that a retried or interrupted answer is applied exactly once? | Runs are held in memory and lost on restart; the schema has unique request keys and append-only trace rules, and the service has to honour them. | Write the service's save path against the session tables, then test a restart and a repeated answer, replaying the run from its option IDs and comparing the stored trace. | 2026-10-25 |
| How should login and row-level access be built so that a student never sees a diagnosis before the teacher approves it? | There is no real login yet, and the teacher gate (R4) depends on role and class scoping. | Read the PostgreSQL row-level security and session-cookie guidance, prototype access checks on the class and run tables, and add tests that a student and a parent cannot read an unapproved result. | 2026-11-08 |
| What latency and failure behaviour do we get once the database and a 2 Mbps connection are in the path? | The 300 ms target was measured on the library only (median 8.5 ms per step), and the proposal also commits to a usable flow around 2 Mbps. | Measure end-to-end latency with the database and a throttled network, report the median and 95th percentile, and test session recovery after an interrupted connection. | 2026-11-15 |

| Member confirmation | Date |
| --- | --- |
| Ahmed Laiq | 11/Oct/2026 |

# 12 Evidence index and final check

## Form 2 evidence index

| Official criterion | Where addressed | Primary evidence | Owner |
| --- | --- | --- | --- |
| Previous proposal actions addressed | Section 2 | Panel comments and drafted responses; PRs #1 to #38 | All members |
| Iteration plan and work breakdown progress | Section 3 | docs/ROADMAP.md work packages; merged PRs; tests | All members |
| Live prototype with core module demo | Section 4 | sonder_engine/, sonder_api/, the student diagnostic UI and tests/; demo steps 1 to 7 | Harris, Ashher, Ahmed |
| Requirements and acceptance criteria quality | Section 5 | Requirements R1 to R8 and traceability; docs/ENGINE_SPEC_DRAFT.md | All members |
| Design artefacts and design evolution | Section 6 | docs/design/; docs/db/iteration1/; docs/ENGINE_SPEC_DRAFT.md | Harris, Ahmed |
| Repository, milestone and member evidence | Section 7 | Merged pull requests and git history; ITERATION_1_TEAM_WORK_DIVISION_MATH_ONLY.md | All members |
| Testing and early validation | Section 8 | tests/; validation/; docs/db/iteration1/tests/ | Ashher, Harris, Ahmed |
| Team dynamics and tool ownership | Sections 7, 10 and 11 | Pull request history; GenAI register and individual sections | Each member for their own |

## Form 3 evidence index

| Official criterion | Where addressed | Primary evidence | Owner |
| --- | --- | --- | --- |
| Report format and required artefacts present | Section 9 | Report in LaTeX (main.tex, chapters/) | All members |
| Problem formulation, R&D and existing solution analysis | Section 9 | Proposal deck; FAST alignment worksheet | Harris |
| Project vision, scope, modules and success criteria | Sections 5 and 9 | docs/PROJECT.md; docs/ROADMAP.md; requirements table | Harris |
| Requirements and acceptance criteria | Section 5 | Requirements and traceability tables | All members |
| Architecture and component/interface design | Section 6 | Architecture diagram (docs/design/architecture-iteration1.svg); docs/ENGINE_SPEC_DRAFT.md | Ahmed |
| Data/process/behavior design | Section 6 | docs/design/ERDs and DATA_FLOW.md; docs/db/iteration1/ | Harris |
| Implementation documentation of completed module | Section 9 | sonder_engine/README.md; ASSUMPTIONS_AND_HAND_CHECKS.md | Ashher, Harris |
| Testing/validation plan and tool/risk disclosure | Sections 8 and 10 | Tests and validation outputs; dependency and risk record | All members |

## Group confirmation

| ☒ The live prototype is available and uses the stated evaluation version. |  |  |
| --- | --- | --- |
| ☒ Every proposal action is recorded, including incomplete actions. |  |  |
| ☒ The mid report and worksheet match the repository and current design. |  |  |
| ☒ Acceptance criteria are measurable and traceable to evidence. |  |  |
| ☒ At least one edge or failure case is ready for discussion. |  |  |
| ☒ Member ownership is supported by more than commit counts. |  |  |
| ☒ Every materially GenAI-assisted artefact has an L1-L4 classification and named owner. |  |  |
| ☒ Significant prompts, retained outputs, verification and corrections are recorded. |  |  |
| ☒ Research claims and citations have been checked against original sources. |  |  |
| ☒ External dependencies, tools, risks, fallbacks and limitations are disclosed. |  |  |
| ☒ Each member has recorded three technical growth questions. |  |  |
| ☒ Each member is prepared to defend and modify their claimed work. |  |  |
| Role | Confirmation | Date |
| Member 1 | Muhammad Harris Azhar | 11/Oct/2026 |
| Member 2 | Syed Ashher Majid | 11/Oct/2026 |
| Member 3 | Ahmed Laiq | 11/Oct/2026 |